OFFER FOR SALE — BIDDING MODULE

End-to-end test report

Every user scenario exercised against a running application and a real database

| Date of run | 15 September 2026 |
| --- | --- |
| Scenarios | 70 |
| Passed | 70 |
| Failed | 0 |
| Not run | 0 |
| Defects found | 5 — all fixed; two need a migration run on the server |
| Unit tests | 454, all passing |

# 1. What was tested, and how

This is not a review of the code. The whole application was built and run — the server, both databases with every migration applied, and a client base seeded to the same shape as the live one — and then driven the way a person drives it: sign in, create an offer, fund a client, place a bid, modify it, build the exchange file, withdraw the bid, and check that the money and the audit trail followed. Each of the 70 scenarios below is a thing somebody actually does, or a thing somebody should not be able to do.

Three logins were exercised, each with its own session: the back-office desk, a branch or authorised partner acting for its own clients, and the investor portal. Scenarios that check a boundary — a branch reaching for another branch’s client, a partner reaching a desk-only screen, an unauthenticated caller reaching anything at all — are as important as the ones that check a bid is accepted, and are marked as such.

Everything ran against a scratch database created for the purpose. No live or staging data was touched, and no message, e-mail or exchange file left the machine.

## Why this found what the unit tests could not

The module already had 454 unit tests, and all of them pass. They test the rules — the retail cap, the tick size, the cut-off logic — against objects held in memory. Every one of the five defects below needed a real database, a real session, and the real screen wired together to become visible. Three of them had been in the application since the first migration.

# 2. Result at a glance

| Area | Scenarios | Passed | Failed |
| --- | --- | --- | --- |
| Back-office sign-in | 6 | 6 | 0 |
| Issue master | 3 | 3 | 0 |
| Margin | 10 | 10 | 0 |
| Bidding — back office | 17 | 17 | 0 |
| Exchange files | 4 | 4 | 0 |
| Branch / Authorised Partner portal | 8 | 8 | 0 |
| Investor portal | 2 | 2 | 0 |
| Settings and access control | 6 | 6 | 0 |
| Audit trail | 2 | 2 | 0 |
| Withdrawal | 4 | 4 | 0 |
| Security headers and hardening | 3 | 3 | 0 |
| Client list | 4 | 4 | 0 |
| Production safety | 1 | 1 | 0 |
| Total | 70 | 70 | 0 |

No scenario fails as the application now stands. The five defects in the next section were live failures during the run; each is recorded against the scenario that caught it, with what a user saw and what was done about it.

# 3. Defects this run found

Listed worst first. “Needs the migration run on the server” means the fix is a database change that has to be applied on the server as part of the deployment; the other three take effect with the code.

D-1  Zero-all margins had never worked

| Caught by | MGN-7 |
| --- | --- |
| What a user saw | The Masters screen answered “Reset failed — Margin source must be manual, csv or rms.” The nightly start-of-day job, which calls the same endpoint, failed silently in the same way. |
| Cause | The endpoint records the zeroing with a source of “reset”, and the table constraint written at the very first migration permits only manual, csv and rms. Every call was rejected by the database. |
| Why it matters | Margins were never actually cleared. A figure uploaded on Monday stayed available for the rest of the week unless somebody happened to overwrite it — which is the exact thing a start-of-day reset exists to prevent: yesterday’s margin funding today’s bid. |
| Fix | Migration 023 widens the constraint to include “reset”. |
| State | Fixed in the code. Needs the migration run on the server. |

D-2  Fetch client showed the wrong margin, or none

| Caught by | MGN-8, MGN-9 |
| --- | --- |
| What a user saw | On Masters → Margins, Fetch client returned the client’s name but Used and Free below it read ₹0 · ₹0, and the amount field stayed empty. |
| Cause | The panel read Used and Free out of the margin table already loaded on the page rather than out of the client that had just been fetched. A client with no row in that table therefore showed a figure — and a wrong one, because “nothing recorded” is not “nothing available”. |
| Why it matters | A desk user checking a client before funding them saw ₹0 free and could conclude the client was blocked, or fund a client that was already funded. |
| Fix | The panel now uses the figures the fetch itself returns. A client with no record shows a dash rather than a zero, the button reads Save or Replace accordingly, and the amount field opens at the figure the client has now. |
| State | Fixed in the code. |

D-3  Margin upload rejected files that were correct

| Caught by | MGN-10 |
| --- | --- |
| What a user saw | “Import failed”, or rows marked “available must be a number >= 0”, on a file that looked right. |
| Cause | Figures were read with a plain numeric conversion, which does not understand what a spreadsheet writes: 12,50,000 with Indian digit grouping, a rupee sign, the non-breaking space Excel leaves behind, or a negative in accountancy brackets. Every one of those read as not-a-number. |
| Why it matters | The desk was sent looking for a problem in a file that had none, on the morning of an offer. |
| Fix | A shared reader now handles grouping, the currency mark, stray spacing and bracketed negatives — and still rejects a genuine typo such as 12-34 or N/A, so a real mistake is caught as loudly as before. Both the margin file and the issue file use it. |
| State | Fixed in the code. |

D-4  A malformed ISIN was accepted at the issue master

| Caught by | ISS-3 |
| --- | --- |
| What a user saw | Nothing, until exchange-file time. |
| Cause | The issue master only checked that an ISIN had been typed, not that it was one. |
| Why it matters | The error surfaced days later, when the file was built for the exchange, with no time left to correct the issue record. |
| Fix | Checked at entry: two letters, nine alphanumeric characters, one check digit. |
| State | Fixed in the code. |

D-5  The investor sign-in page confirmed whether an identifier existed

| Caught by | CL-2 |
| --- | --- |
| What a user saw | An unknown client code was answered differently from a known one. |
| Cause | The behaviour is a setting. The code default is the safe one, but an early migration seeded the opposite value into the settings table, and a stored row beats a code default. |
| Why it matters | Anyone could test identifiers against the sign-in page and learn which ones belong to clients. |
| Fix | Migration 023 brings the untouched seed into line. A desk that has since chosen the other behaviour deliberately keeps it. |
| State | Fixed in the code. Needs the migration run on the server. |

# 4. Scenario results in full

Every scenario, in the order it ran. “Observed” is what actually came back — the message the user would have seen, the figure, or the refusal — not a restatement of the scenario.

## Back-office sign-in

| Ref | Scenario | Status | Observed |
| --- | --- | --- | --- |
| AUTH-1 | Desk signs in with the right password | PASS | session cookie issued, role SuperAdmin |
| AUTH-2 | A wrong password is refused | PASS | refused 401 |
| AUTH-3 | An unknown address is refused the same way as a wrong password | PASS | refused 401, indistinguishable from a bad password |
| AUTH-4 | A staff account with no OFS grant is refused the desk | PASS | refused 403 no_ofs_access |
| AUTH-5 | Every /api route refuses an unauthenticated caller | PASS | 6 endpoints all 401 |
| AUTH-6 | A forged bearer token is rejected | PASS | refused 401 |

## Issue master

| Ref | Scenario | Status | Observed |
| --- | --- | --- | --- |
| ISS-1 | Desk creates an OFS issue | PASS | issue #1 COALINDIA on BOTH |
| ISS-2 | The issue appears on the desk dashboard as open | PASS | retail Open, HNI Open |
| ISS-3 | An issue with a bad ISIN is refused | PASS | refused 422 |

## Margin

| Ref | Scenario | Status | Observed |
| --- | --- | --- | --- |
| MGN-1 | Desk sets one client margin | PASS | ASH1001 available 5,00,000 |
| MGN-2 | Bulk upload writes many margins in one request | PASS | 2001 rows in 53ms (was a gateway timeout before this fix) |
| MGN-3 | A UCC listed twice in one upload takes the last value | PASS | collapsed to 222, upload succeeded |
| MGN-4 | Invalid rows are skipped and counted, not silently dropped | PASS | 1 written, 2 skipped and reported |
| MGN-5 | The margin log keeps the value from before an overwrite | PASS | logged 100 -> 300 |
| MGN-6 | A margin record can be removed, and the log says removed | PASS | removed, history kept with new_value NULL (failed with 23502 before migration 021) |
| MGN-7 | Zero-all sets every margin to zero and logs each one | PASS | 2005 clients zeroed in 34ms (was a gateway timeout before this fix) |
| MGN-8 | Fetch client returns the figures the margin panel shows | PASS | ACTIVE CLIENT ONE · available 500000 · free 500000 (the Masters margin panel reads used and free from this response) |
| MGN-9 | A client with no margin record is not reported as zero | PASS | no margin row -> margin_at null, so the panel shows a dash, not zero (no record and a recorded zero are different facts) |
| MGN-10 | A margin file written by a spreadsheet imports | PASS | 3 row(s) written; grouped digits and a rupee sign both read correctly (every one of these rows was rejected as not-a-number before) |

## Bidding — back office

| Ref | Scenario | Status | Observed |
| --- | --- | --- | --- |
| BID-1 | Validate accepts a sound retail bid | PASS | value 40000, free margin 500000 |
| BID-2 | A retail bid over the Rs 2 lakh SEBI cap is refused | PASS | refused: A Retail bid cannot exceed ₹2,00,000. This one is ₹2,40,000. |
| BID-3 | An HNI bid below the non-retail minimum is refused | PASS | refused: An HNI bid must be at least ₹2,00,000 - that is 500 shares at ₹400. This one is ₹4,000. |
| BID-4 | A price below the floor is refused | PASS | refused: Cannot bid below 400.00 for COALINDIA. |
| BID-5 | An off-tick price is refused | PASS | refused: Bid price must be in multiples of the 0.05 tick size. |
| BID-6 | A near-tick price (400.049) is refused too | PASS | refused: within half a paisa of a tick, still refused (was accepted and stored unrounded before the fix) |
| BID-7 | A bid above free margin is refused | PASS | refused: Bid value 400000 is above the free margin of 250000. |
| BID-8 | A bid for an inactive client is refused | PASS | refused: Client ASH9001 is not active (Inactive) and cannot bid. |
| BID-9 | A bid on a both-exchange issue with no exchange named is refused | PASS | refused: Choose the exchange for this bid — COALINDIA is offered on NSE and BSE, and one bid reaches one of them. |
| BID-10 | A cut-off bid is refused for HNI (it is a retail mechanism) | PASS | refused: Cut-off bidding is not available to Non-Retail (HNI) bidders. |
| BID-11 | Desk places a bid on a client’s behalf | PASS | bid OFS-ASH1001-260915-121808USQR for 100 @ 400.0000 |
| BID-12 | The application reference carries the client code | PASS | OFS-ASH1001-260915-121808USQR |
| BID-13 | The accepted bid carries the exchange-margin condition | PASS | notice returned with the bid |
| BID-14 | A second live bid for the same client on the same issue is refused | PASS | refused 422 validation_failed |
| BID-15 | Desk modifies a bid | PASS | qty 100 -> 120, exchange kept as BSE |
| BID-16 | The bid book shows the bid with its client and branch | PASS | OFS-ASH1001-260915-121808USQR · ACTIVE CLIENT ONE · branch A016 |
| BID-17 | Margin used reflects the live bid | PASS | used 48,000 · free 4,52,000 |

## Exchange files

| Ref | Scenario | Status | Observed |
| --- | --- | --- | --- |
| EXP-1 | BSE file builds and contains the bid | PASS | BSE_OFS_Bid_COALINDIA_20260915_0648.csv · 1 row(s) · 120 shares |
| EXP-2 | The NSE file carries only the NSE-marked bid | PASS | 1 row — the BSE bid is not in it (both files used to carry every bid) |
| EXP-3 | A file can be built for an earlier day | PASS | as_on=2026-09-14 returns 0 rows, today returns the live bids |
| EXP-4 | The download is recorded in the export audit log | PASS | 1 export(s) logged |

## Branch / Authorised Partner portal

| Ref | Scenario | Status | Observed |
| --- | --- | --- | --- |
| AP-1 | A branch/AP endpoint refuses an unauthenticated caller | PASS | refused 401 |
| AP-2 | A desk bearer token does not open the partner API | PASS | refused 401 — the two sessions are separate |
| AP-3 | Branch sign-in sends a code to the address on the branch record | PASS | answered 200 ok |
| AP-4 | A branch marked inactive in the client master cannot start a sign-in | PASS | refused 404 unknown_branch |
| AP-5 | A branch signs in and sees ONLY its own clients | PASS | 2 client(s): ASH1001, ASH1002 (scope isolation) |
| AP-6 | A branch cannot open a client outside its own book | PASS | answered 404 — "not yours" and "not found" look the same |
| AP-7 | A branch sees its clients with PII masked | PASS | pan •••••1234A · mobile ••••••0001 (an AP is not the desk) |
| AP-8 | A branch cannot reach a desk-only endpoint | PASS | 4 desk endpoints all refused |

## Investor portal

| Ref | Scenario | Status | Observed |
| --- | --- | --- | --- |
| CL-1 | The portal refuses an unauthenticated caller | PASS | refused 401 |
| CL-2 | An unknown identifier gives the generic answer, not a yes/no | PASS | both answered 200 (used to answer 200 vs 404) |

## Settings and access control

| Ref | Scenario | Status | Observed |
| --- | --- | --- | --- |
| SET-1 | Desk reads the settings list | PASS | 36 settings, all expected keys present |
| SET-2 | Order-confirmation email is OFF by default | PASS | bid_email_confirm = 0 |
| SET-3 | Exchange-file email is ON by default at 15:16 | PASS | enabled, 15:16 IST |
| SET-4 | A retail cap above the SEBI limit is refused | PASS | refused 422 |
| SET-5 | Restricting the desk to BSE stops NSE-only issues being bid | PASS | refused: NSEONLY88865 is offered on NSE only, and bids are not being accepted on NSE at present. Please contact the OFS desk. (new control) |
| SET-6 | Restoring both exchanges makes it biddable again | PASS | allowed_exchanges restored to NSE,BSE |

## Audit trail

| Ref | Scenario | Status | Observed |
| --- | --- | --- | --- |
| AUD-1 | Placing and modifying a bid is audited | PASS | 28 entries; place and modify both present |
| AUD-2 | Margin changes are audited | PASS | margin actions present |

## Withdrawal

| Ref | Scenario | Status | Observed |
| --- | --- | --- | --- |
| WDR-1 | Desk withdraws a bid | PASS | OFS-ASH1001-260915-121808USQR cancelled |
| WDR-2 | A withdrawn bid releases its margin | PASS | used back to 0 |
| WDR-3 | A withdrawn bid is not in the exchange file | PASS | BSE file now 0 rows |
| WDR-4 | Withdrawing the same bid twice is refused | PASS | refused 409 already_cancelled |

## Security headers and hardening

| Ref | Scenario | Status | Observed |
| --- | --- | --- | --- |
| SEC-1 | Security headers are set on the shell | PASS | 4 headers present, CSP has no unsafe-inline |
| SEC-2 | An unknown API path 404s rather than leaking a stack | PASS | 404, no stack |
| SEC-3 | A SQL metacharacter in a UCC is parameterised, not executed | PASS | returned 0 rows, no error |

## Client list

| Ref | Scenario | Status | Observed |
| --- | --- | --- | --- |
| CLT-1 | The desk client list pages ten at a time with a total | PASS | 4 of 4 client(s) (used to return 100 rows and no total) |
| CLT-2 | Page two returns different clients | PASS | page 1 [ASH1001,ASH1002] · page 2 [ASH2001,ASH9001] |
| CLT-3 | Client search finds by UCC and by name | PASS | UCC and name both resolve |
| CLT-4 | The client list carries margin per client | PASS | available 500000 · free 500000 |

## Production safety

| Ref | Scenario | Status | Observed |
| --- | --- | --- | --- |
| PRD-1 | The fixed test OTP is floored off in production | PASS | setting "test" is honoured off production, ignored on it (a desk setting must never weaken a production server) |

# 5. What this run does not cover

Stated plainly, so nobody reads a clean result as broader than it is.

- The screens themselves. This run drives the application through its interfaces, not through a browser. Layout, the phone view and anything that depends on a real browser rendering the page were checked separately, by hand.

- Real delivery. No e-mail or text message was sent. The order-confirmation e-mail and the exchange-file e-mail were checked for whether they are switched on and when they would fire, not for whether they arrive.

- The exchange. Bid files were built and their contents checked row by row, but nothing was uploaded to either exchange. The first real upload is still the first real upload.

- Load. The margin file paths were timed against a seeded book and are fast — a bulk upload of 2,001 rows in 53 milliseconds, a zero-all across 2,005 clients in 34 — but this was not a load test, and the server was not under concurrent use.

- The trading-holiday calendar, the rule for withdrawal after a file has been uploaded, and session revocation for a branch or partner. These are decisions still open, listed in the next section.

# 6. Before go-live

Carried forward from the deployment checklist, with the two migration items from this run at the top.

| # | Item | Owner |
| --- | --- | --- |
| 1 | Run the database migrations on the server, so that zero-all works and the investor sign-in page stops confirming identifiers (D-1, D-5) | Deployment |
| 2 | Deploy the current code, so that D-2, D-3 and D-4 take effect | Deployment |
| 3 | Set the secure-cookie flag, the investor session secret and the security contact address on the server | Deployment |
| 4 | Trading-holiday calendar: how the desk records one, and what the screens do on such a day | Ashika |
| 5 | Withdrawal after the bid file has gone to the exchange: allowed, and if so how it is reconciled | Ashika |
| 6 | Session revocation for a branch or authorised partner who leaves | Ashika |
| 7 | Cool-down on repeated sign-in code requests | Ashika |
| 8 | Retail discount against cut-off price: confirm the treatment for this offer | Ashika |

The harness is committed with the application, under e2e/. It takes a scratch database and refuses to be pointed at a live one; running it again before each release is a few minutes and re-proves every line of this report.